# MONETIZATION ONE-PAGER

Nguyễn Khánh Linh  ·  AI invoice intake → MISA AMIS draft purchase voucher  ·  Prepared 07/10/2026

Planning model: 70% containment and unit economics are estimates, not Eval/Pilot results. MISA has not been contacted.

# 1 · PRICING

Positioning A (tool): “AI nhập hóa đơn vào MISA AMIS nhanh hơn.”  |  B (job): “Xử lý hóa đơn thành chứng từ mua hàng nháp đã đối chiếu, sẵn sàng ghi sổ.” Chọn B: ngân sách vận hành/kế toán; kế toán trưởng đề xuất, chủ DN/Giám đốc ký. Job = 1 hóa đơn hợp lệ thành chứng từ nháp đủ trường và đối chiếu, không cần sửa tay.

Value Metric: Hybrid — $9/tháng/workspace cho workspace và lịch sử, + $1.05 cho mỗi hóa đơn hợp lệ đã chạy OCR+LLM. Phí tính cho xử lý, không cam kết tự động ghi sổ: ca cần người xử lý vẫn tính; hóa đơn trùng, lỗi hệ thống và retry không tính. Attribution 2/10; Autonomy 1/10; containment 70% chỉ là ước tính. Chấp nhận phí ca escalate cần kiểm chứng trong pilot.

Benchmark (giá ghi nhận 07/10/2026): MISA meInvoice — ₫390.000/300 lượt + ₫500.000/năm; đối thủ trực tiếp. Dext Business — $25.21/tháng khi thanh toán năm, 250 docs, 5 users. Nguồn: MISA pricing · Dext pricing

| Chỉ số | Kết quả | Cơ sở / ô workbook |
| --- | --- | --- |
| Cost/Job hoàn thành (có overhead) | $0.343 · ₫8,973 | $48.004 COGS ÷ 140 completed jobs · 1_Cost_Job!B63 ÷ B11 → B65; FX B66 |
| Giá sàn (3× Cost/Job) | $1.029 / completed job | 2_Pricing!B7 |
| Giá đề xuất | $1.05 / processed invoice + $9/mo | 2_Pricing!B19 + 4_Channel_Fit!B5 |
| Doanh thu hiệu dụng / completed job | $1.564 · 4.56× Cost/Job | $219 MRR ÷ 140 completed jobs: 4_Channel_Fit!B5 ÷ 1_Cost_Job!B11; 4.56× at 2_Pricing!B20 |
| GM blended · ARPU | 78.1% · $219/mo | COGS $48.004/mo ÷ MRR $219 · 1_Cost_Job!B63; 4_Channel_Fit!B5; GM 2_Pricing!B21 |
| Containment threshold | 57.1%* · 70% est. | *Outcome-only, no $9 base; 70% unverified · 2_Pricing!B33 / 1_Cost_Job!B10 |

Cost build: Variant A; customer handles escalations, our internal QA is included. API $1.30/mo + infra $6.60 + retry $0.10 + QA $10 + overhead $30 = $48.004/mo. Retry estimate covers LLM only; OCR/infra reruns are unverified, and $30 overhead is an allocation. Measure both in pilot. Inputs: 4k fresh + 500 output tokens/invoice, 8% retry, 20% QA × 5 phút × $3/h. Base excludes Batch; async LLM scenario is $0.00325/job, pending latency/SLA check.

Pricing anchor: salary proxy $334.72/mo; 50–70% ÷ 200 invoices = $0.84–$1.17/invoice. $1.05 is a premium hypothesis, not measured savings. At 200 billable invoices, $219/month = $9 + 200 × $1.05; this is the customer break-even savings hurdle ($1.095/invoice), not proven savings. Hybrid GM falls below 50% if monthly COGS exceeds $109.50. API/source date: 07/10/2026; FX: VCB sell ₫26,170/USD.

# 2 · GO-TO-MARKET

One 90-day channel hypothesis: Partner-Led — MISA JSC integration program; not contacted, partner access and API sandbox not secured. First test: request a named contact and written requirements within 2 weeks; if there is no path, revisit before the pilot. Value hypothesis: handle invoices outside meInvoice workflow; partner incentives and CAC are unverified. Sales-Led stress test: 0.152 deals/day, but proxy CAC $25,200–$44,800 vs $2,052 allowed makes it unviable; benchmarks are not Vietnam SMB actuals.

Pain Moment (hypothesis): 16:00–18:00 in the last 5 working days of month; accountant checks supplier invoices before closing books, in MISA AMIS Kế toán → Mua hàng/chứng từ mua hàng. Target inputs: supplier email, manual upload, or other providers; meInvoice already auto-syncs its own supported flow. Embed: MISA AMIS Kế toán Doanh nghiệp Open API → create draft purchase voucher from validated fields; sandbox/access not secured.

| Tháng 1 — Học | Tháng 2–3 — Pilot | Tháng 4+ — Mở rộng |
| --- | --- | --- |
| 5 interviews; 2 written pilot commitments; 100-invoice eval set; record baseline minutes/invoice. | 3 SMB × 200 invoices; measure verified containment ≥70%, critical-field exactness ≥98%, GM ≥60%, price accepted by ≥2/3. | Target 10 paying SMBs by month 6 only after integration, quality, margin and price gates pass. |

Owner all phases: Khanh Linh (Product/GTM). Fast falsification: within 2 weeks, request named MISA partner/API contact and written requirements; no owner/path → reconsider Partner-Led.

# 3 · EVIDENCE PACK

| Asset | Status and next evidence | Owner · deadline |
| --- | --- | --- |
| Eval Results | Not run. Need product/API + 100 anonymized invoices and gold labels; report exactness, verified completion, false accepts, retry and QA. | Khanh Linh · 09/11/2026 |
| Procurement Q&A | Draft: draft-only, field/total/VAT checks and escalation; no Eval proof. If direct Anthropic API: no training by default, standard API retention up to 30 days; actual provider/config unverified. Startup exit export/delete plan not designed. | Khanh Linh · 09/11/2026 |
| Pilot Report | 0 pilots. After 3 SMB × 200 invoices over 4 weeks, report corrections, time saved, HITL/retry/infra cost and willingness-to-pay. | Khanh Linh · 15/12/2026 |

Q&A sources: Anthropic data/retention policy · Vietnam Personal Data Protection Law 91/2025. Integration evidence: MISA Developer Portal · meInvoice → AMIS auto-sync help

Stranger Test: not run with an independent reader; follow up after a 2-minute read and record answers to the three checklist questions plus the actual number of questions asked (target ≤3).